Synopsis

on

# BRIDGEFINITY- Turning Intentions Into Imapact

A synopsis submitted in Partial Fulfillment of the requirements for the Degree of

BACHELOR OF TECHNOLOGY

in

COMPUTER SCIENCE AND ENGINEERING

(III Semester)

************

Submitted By:

Group No – G2

RIYA ANJANKAR :- B-55

SAHIL DAF :- B-63

RUSHIKESH CHOUKSEY :- B-57

MANASVI DUPARE :- B-13

KUNJAN KUDE :- B-06

Guided by

ASSISTANT PROF.SHUBHANGI DOYE

# Jhulelal Institute of Technology, Nagpur

# Rashtrasant Tukadoji Maharaj Nagpur University, Nagpur

Session: 2026-27

Vision:

To emerge as the best Computer Science and Engineering Department through quality education, industry alliances and collaborative research.

Mission:

The mission of the department is,

- To provide quality education to students.

- To grow technically and give more knowledge for the betterment of mankind.

- To develop e-awareness in students and society in general.

Program Educational Objectives (PEOs):

PEO 1- To develop an ability to analyze the software, understand the technical specifications, design and provide novel engineering solutions and efficient product designs.

PEO 2- To develop professional skills that prepares them for immediate employment and for life-long learning in advanced areas of computer science and related fields.

PEO 3- To develop necessary communication skills to bridge the gap between advanced technology and end users in practice of computer science products.

PEO 4- To develop technical skills to adapt to an ever-changing professional environment.

Program Specific Outcomes (PSOs):

PSO 1- Students will be able to use professional engineering practices, strategies and tactics for the development, operation and maintenance of software.

PSO 2- Students will have the ability to understand, analyze and develop computer programs in the areas related to algorithms, system software, data structures, web design, and networking for efficient design of software’s of varying complexity.

# 1. Title:

# Bridgefinity: Turning Intentions Into Imapact

2. Aim:

To develop a centralized platform that connects NGOs with volunteers by providing verified NGO information, volunteering opportunities, event updates, and an easy registration process, making community participation more accessible and organized.

3. Introduction:

Volunteering plays a significant role in creating a positive social impact by bringing together individuals who are willing to contribute towards community welfare. Numerous Non-Governmental Organizations (NGOs) work in areas such as education, environmental conservation, healthcare, animal welfare, disaster relief, and social development. However, many people who wish to volunteer are unable to find genuine NGOs, while NGOs often struggle to reach enthusiastic volunteers.

At present, information about volunteering opportunities is scattered across different platforms such as social media pages, WhatsApp groups, websites, and personal contacts. This makes it difficult, especially for first-time volunteers, to discover organizations, participate in events, and contribute effectively.

To address this issue, our project proposes a centralized platform that acts as a bridge between NGOs and volunteers. The platform enables users to explore verified NGOs, search opportunities based on location and cause, register for volunteering events, and stay updated about upcoming initiatives. The project aims to simplify the volunteering process while encouraging greater community participation and social responsibility.

4. Objective:

- To develop a centralized database of verified NGOs.

- To enable users to search NGOs based on location and area of interest.

- To provide detailed NGO profiles and upcoming volunteering opportunities.

- To simplify the volunteer registration process.

- To improve communication between NGOs and volunteers.

- To encourage active participation in social and community welfare activities.

5. Scope of problem:

The lack of a centralized platform for volunteering makes it difficult for individuals, especially first-time volunteers, to discover genuine NGOs and participate in social initiatives. Information about NGOs and volunteering opportunities is scattered across social media, WhatsApp groups, websites, and personal contacts, making the process time-consuming and confusing.

Many NGOs also face challenges in reaching new volunteers and promoting their events beyond their existing network. This communication gap limits volunteer participation and reduces the visibility of many organizations doing meaningful work.

The problem affects various sectors, including environmental conservation, education, healthcare, animal welfare, blood donation, and disaster relief, highlighting the need for a unified platform that can efficiently connect NGOs with interested volunteers.

6. Reasons for selecting the problem:

- To address the difficulty faced by first-time volunteers in finding genuine NGOs.

- To overcome the scattered availability of NGO information across social media, WhatsApp groups, and personal networks.

- To create a centralized platform where volunteers can easily discover NGOs and volunteering opportunities.

- To help NGOs reach a larger audience beyond their existing volunteer network.

- To simplify the process of volunteer registration and participation in social activities.

- To encourage greater community involvement and social responsibility.

- To improve communication and collaboration between NGOs and volunteers.

- To make volunteering more accessible, organized, and transparent.

- These points are concise, professional, and directly align with your project's concept.

| PHASES | ACTIVITY | DURATION |
| --- | --- | --- |
| Phase 1: Requirement Analysis | - Study the existing volunteering process. - Identify the problems faced by NGOs and volunteers. - Collect requirements through research and interactions with volunteers. | 1 week |
| Phase 2: System Design | - Study the existing volunteering process. - Identify the problems faced by NGOs and volunteers. - Collect requirements through research and interactions with volunteers. | 1 week |
| Phase 3: Development | - Develop the frontend using HTML, CSS, and JavaScript. - Develop the backend and database. - Implement features such as NGO registration, volunteer registration, search, and event management. | 3 weeks |
| Phase 4: Testing | - Test all modules for functionality and usability. - Fix bugs and improve performance. - Verify data accuracy and user experience. | 1 week |
| Phase 5: Deployment & Documentation | - Deploy the application. - Prepare project documentation and user manual. - Present the final project and demonstrate its working. | 1 week |

7. Proposed plan of work:

8. Research Methodology to be employed:

- Conduct literature review on existing NGO-volunteer platforms and community engagement systems.

- Study the current volunteering process through online research and NGO websites.

- Interact with volunteers and community organizations to understand real-world challenges.

- Collect and analyze requirements from both NGOs and volunteers.

- Compare existing solutions to identify their limitations and possible improvements.

- Design the system based on the gathered requirements and research findings.

- Develop and test the proposed platform to ensure usability and functionality.

9. Community Engineering Project Outcome:

Develop a centralized platform that connects NGOs with volunteerst efficiently.

Make volunteering opportunities more accessible to the public.

Increase the visibility of NGOs and their social initiatives.5

Simplify the process of discovering and registering for volunteer activities.

Improve communication between NGOs and volunteers.

Encourage greater community participation and social responsibility.

Promote organized and transparent volunteer management. Support social causes such as education, These outcomes align well with your project and are suitable for a college synopsis. environment, healthcare, and animal welfare by increasing volunteer engagement.

10. References:

[1] Smart NGO Management System, International Journal of Innovative Research in Technology (IJIRT), Vol. 12, Issue 11, April 2026.

Available: https://ijirt.org/publishedpaper/IJIRT198255_PAPER.pdf

[2] NGO Management Platform with Smart Skill-Based Volunteer Matching, International Journal of Advanced Research in Computer and Communication Engineering (IJARCCE), Vol. 14, Issue 12, December 2025.

Available: https://ijarcce.com/wp-content/uploads/2025/12/IJARCCE.2025.141229-NGO.pdf⁠

[3] Mozilla Developer Network (MDN), HTML, CSS and JavaScript Documentation.

Available: https://developer.mozilla.org⁠

[4] Google Maps Platform Documentation.

Available: https://developers.google.com/maps⁠

[5] Primary field interaction conducted with Vrikshit Foundation and Orange City Volunteers during project requirement analysis (5th June-21st June 2026).

Name and Signature of student                        Name and Signature of Guide